Project Planning Logic

Software Installation Request Automation in ServiceNow

A Sprint is a fixed period or duration in which work is carried out to complete a set of project tasks.

Epic An Epic is a big task or project that is too large to complete in one Sprint. It is broken down into smaller tasks (stories) that can be completed over multiple Sprints.

Story A Story is a small task. It is part of an Epic.

Story Point A Story Point is a number that represents how much effort a story takes to complete. The scale follows the Fibonacci series.

1- Very Easy task

2- Normal task

3- Moderate task

5- Difficult task

Storypoint - 5 (1,2,3,5)

Sprint 1

ServiceNow Setup & Catalog (Epic 1)

Creating Update Set (USN1) 1

Creating Catalog Item (USN2) 2

Creating Catalog Variables (USN3) 3

Workflow & Fulfillment (Epic 2)

Creating Workflow / Flow (USN4) 3

Attaching Workflow to Catalog Item (USN5) 2

Configuring Catalog Task for IT Fulfillment (USN6) 3

Total Story Point in Sprint 1 = 1+2+3+3+2+3 = 14

Sprint 2

Tables & Business Rules (Epic 3)

Testing sc_request and sc_req_item records (USN7) 2

Testing sc_task and assignment/state (USN8) 2

Creating Business Rule for License Shortage (USN9) 5

Testing & Deployment (Epic 4)

Final Testing of Catalog, Workflow and Tasks (USN10) 3

Complete and Export Update Set (USN11) 2

Retrieve, Preview and Commit Update Set (USN12) 3

Total Story Point in Sprint 2 = 2+2+5+3+2+3 = 17

Total Story Points

Sprint 1 = 14

Sprint 2 = 17

Velocity = Total Story Points Completed / Number of Sprints

Total story points = 14+17 = 31

No. of Sprints = 2

Velocity = 31/2 = 15.5 Story Points per Sprint

Planning Outcome: The project is planned as an individual implementation in two Sprints. Sprint 1 focuses on the Service Catalog, variables, workflow and fulfillment setup, while Sprint 2 focuses on table validation, the license-shortage Business Rule, testing and Update Set deployment.